Master Execution Plan

Six datasets, eight fraud-GNN methods, two experimental modes

Prepared for: COMP8851 project team and Dr Venus Haghighi

Updated: 8 September 2026

Status: Working protocol v2 — scope locked; shared benchmark values awaiting team freeze

Authority: Use this document as the current planning authority. If an older master pack, model list, or literature-review note conflicts with it, this version governs execution.

Team repository: https://github.com/marufkhan09/COMP8851-fraud-dataset-analysis

# 1. Current decisions

| Item | Current decision |
| --- | --- |
| Datasets | YelpChi, Amazon, T-Finance, T-Social, Elliptic and FDCompCN. |
| Excluded from current benchmark | IEEE-CIS-G and DGraph-Fin. No replacement or excluded folder is required in the repository. |
| Eight methods | CARE-GNN, FRAUDRE, PC-GNN, BWGNN, GHRN, SplitGNN, PMP and DGA-GNN. |
| Methodology references | GADBench and BOND guide benchmark organisation; neither counts as one of the eight models. |
| Heterophily reference | TROPICAL (ICDM 2024), including one-hop fraud-node local heterophily and relation-aware interpretation. |
| Hardware | Kaggle notebook with an NVIDIA T4; expose and use GPU 0 only for controlled timing. |
| Experimental modes | Author-code reproduction/validation first; unified controlled benchmark second. Results must never be mixed. |
| Training ratios | Nested TR40, TR30, TR20 and TR10 subsets with fixed validation/test IDs; Elliptic retains chronological leakage controls. |

# 2. Document hierarchy

| Document | Purpose | Repository destination |
| --- | --- | --- |
| Master Execution Plan | Defines scope, gates and unresolved decisions. | docs/planning/ |
| Eight-Model Run Guide | Universal instructions for every model owner. | docs/run-guides/ |
| Verified Paper and Code Links | Controls model identity and official sources. | docs/references/ |
| 2020–26 literature review | Background reading only; it is not the active model roster. | docs/references/ |

# 3. Non-negotiable benchmark rules

- Same controlled hardware does not mean one identical software environment. Each model may use an isolated author-compatible environment, while the split IDs, evaluator, hardware, seeds, timing boundaries and tuning budget are shared.

- Preserve each paper’s core architecture and fraud-specific mechanism. Do not add or remove message-passing layers, replace specialised losses, change relation semantics or redesign the graph only to improve one method.

- Do not force all 8 × 6 combinations. Complete a compatibility decision before each model–dataset pair: Native, Input adapter, Conditional or Not eligible.

- Use validation data only for hyperparameter, checkpoint and threshold selection. The test set is evaluated once after choices are frozen.

- Record every epoch’s training time and retain the raw per-epoch CSV, not only an average.

- Store author-mode and unified-mode artefacts in separate result trees and use a unique Run ID for every attempt, including failures.

# 4. Decisions that must be frozen before unified runs

Do not assume: Existing PC-GNN unified templates that contain Adam, threshold 0.5 or a single seed are provisional scaffolding. They are not evidence that the team or Venus has approved those values.

| Decision | What must be specified | Recommended starting point | Status |
| --- | --- | --- | --- |
| Split seed | One seed used only to create/freeze static dataset node IDs. | Keep separate from training seeds; save split checksum. | Pending team freeze |
| Training seeds | Three shared initialisation/sampling seeds for all eligible runs. | Choose and record three values; do not call them supervisor-mandated. | Pending team freeze |
| Controlled optimizer | Common optimizer and common interpretation of its parameters. | Adam is provisional; log justified model exceptions. | Pending team/Venus confirmation |
| Tuning budget | Trials, search ranges, max epochs, patience and selection metric. | Equal budget per eligible model–dataset condition. | Pending team freeze |
| Threshold rule | Fixed 0.5 or validation-selected threshold with one declared objective. | Select on validation only; save the chosen threshold. | Pending team/Venus confirmation |
| Model ownership | Two primary models per member plus an independent reviewer. | Allocate after environment/compatibility audit. | Pending group meeting |

# 5. Dataset gate

A model run may start only after the target dataset row and split file pass this gate.

- Verify nodes, stored edge entries and unique undirected connections where both conventions exist; record features, fraud/normal counts, fraud percentage and imbalance ratio from the processed data.

- Record node types, relation types, static/dynamic status and organic/real versus injected anomaly provenance.

- Calculate global heterophily under one documented convention: labelled endpoints only, self-loop rule, direction/reverse-duplicate rule and relation-combination rule.

- Make one-hop fraud-node local heterophily the primary local statistic. Retain all-node and benign-node mean, median and standard deviation as supplementary fields.

- For YelpChi, Amazon and FDCompCN, report combined and relation-specific heterophily where feasible.

- Freeze the split IDs and checksum them. Preserve chronological validation/test boundaries for Elliptic.

# 6. Nested controlled split design

| Config | Train | Validation | Test | Unused / rule |
| --- | --- | --- | --- | --- |
| TR40 | 40% | 20% fixed | 40% fixed | 0%; master training pool |
| TR30 | 30% | 20% fixed | 40% fixed | 10%; TR30 ⊂ TR40 |
| TR20 | 20% | 20% fixed | 40% fixed | 20%; TR20 ⊂ TR30 |
| TR10 | 10% | 20% fixed | 40% fixed | 30%; TR10 ⊂ TR20 |

For Elliptic, percentages must be implemented within the chronological training region; later validation and test periods remain untouched.

# 7. Model compatibility and environment gate

The table below is a starting map of author-repository support, not automatic eligibility. Each owner must verify the exact commit, data representation and command before marking PASS.

| Model | Author-repository dataset path | Mechanism | Current gate status |
| --- | --- | --- | --- |
| CARE-GNN | YelpChi; Amazon | Camouflage-resistant relation-aware selection | Audit required |
| FRAUDRE | YelpChi; Amazon | Inconsistency + imbalance | Audit required |
| PC-GNN | YelpChi; Amazon | Class-balanced sampling + neighbour selection | Local CPU validation complete; Kaggle T4 pending |
| BWGNN | YelpChi; Amazon; T-Finance; T-Social | Beta-wavelet spectral filtering | Audit required |
| GHRN | YelpChi; Amazon; T-Finance; T-Social | Heterophily-aware spectral pruning | Audit required |
| SplitGNN | YelpChi; Amazon; FDCompCN | Split spectral channels for heterophily | Audit required |
| PMP | YelpChi; Amazon; T-Finance | Partitioned homo/heterophilic messages | Existing feasibility evidence; standard audit still required |
| DGA-GNN | YelpChi; Amazon; T-Finance; T-Social; Elliptic | Dynamic grouping + hierarchical aggregation | Audit required |

Native support means the official repository names or supplies that dataset. It does not guarantee compatibility with the team’s processed version or unified split.

# 8. Required two-column environment record

| Field | Paper / author repository | Actual environment used |
| --- | --- | --- |
| Repository URL + commit | Owner must extract | Owner must capture from run |
| Python | Owner must extract | Owner must capture from run |
| Torch / TensorFlow | Owner must extract | Owner must capture from run |
| DGL / PyG | Owner must extract | Owner must capture from run |
| CUDA | Owner must extract | Owner must capture from run |
| GPU + VRAM | Owner must extract | Owner must capture from run |
| Dataset version + features | Owner must extract | Owner must capture from run |
| Entry command | Owner must extract | Owner must capture from run |
| Modifications / patch hash | Owner must extract | Owner must capture from run |

# 9. Universal run sequence

- Verify the official paper, official repository and target commit in the links register.

- Create an isolated model environment and save both requested versions and actually installed versions.

- Create the compatibility decision for the intended dataset before editing code.

- Run a one- or two-epoch smoke test and save the failure or PASS artefacts.

- Run author mode using the paper/repository data, split, optimizer, threshold and reporting rules as faithfully as possible.

- Classify the outcome as exact reproduction, approximate reproduction, local author-code validation or feasibility only; explain every deviation.

- Freeze the shared seeds, optimizer, threshold policy and tuning budget before beginning unified mode.

- Run unified TR40, TR30, TR20 and TR10 using frozen split IDs and the shared evaluator.

- Record per-epoch times, total training time, average epoch time, inference time and peak GPU memory where feasible.

- Open a peer-reviewed pull request containing configurations, environment, logs, metrics, timing and a short result interpretation.

# 10. PC-GNN evidence already obtained

| Field | Verified current record |
| --- | --- |
| Source | Supplied clean author repository snapshot; commit 9d7d7fae491081178b6e12e193fb89cfc330f2be. |
| Local environment | macOS 26.6.2 arm64; Python 3.14.3; PyTorch 2.13.0; CPU only. |
| Author repository requirements | PyTorch 1.4.0, NumPy ≥1.16.4, SciPy ≥1.2.1, scikit-learn ≥0.21rc2 and NetworkX ≤1.11. |
| Dataset caveat | The local run used 32-dimensional YelpChi features; the paper reports results using the older 100-dimensional features. |
| Completed local run | 51 epochs, seed 72, threshold 0.5, Adam, train ratio 0.4; test AUROC 0.8178, Macro-F1 0.6530 and G-Mean 0.7408. |
| Instrumented smoke test | 2 epochs; structured artefacts saved; average training epoch time 1.828146 s; test AUROC 0.7503. This is a functionality/timing check, not performance evidence. |
| Correct label | Local author-code validation / approximate reproduction attempt — not exact paper reproduction and not unified benchmark evidence. |
| Next PC-GNN action | Repeat on the frozen Kaggle T4 environment, capture GPU timing, then run author-mode settings before any unified ratios. |

# 11. Run ID and artefact contract

Run ID format: YYYYMMDDThhmmssZ_<model>_<dataset>_<mode>_<ratio>_splitS<seed>_trainS<seed>.

- run_manifest.json — Run ID, source commit, dataset checksum, split seed, training seed, hardware and mode.

- config.yaml — exact effective configuration after defaults and command-line overrides.

- environment.txt — Python, packages, CUDA, GPU name/VRAM and operating system.

- stdout.log and changes.patch — complete output plus every change from upstream.

- epoch_times.csv — epoch, training seconds, optional validation seconds and cumulative time.

- metrics.json — AUROC, AUPRC/AP, Macro-F1, fraud F1, G-Mean, fraud precision/recall and selected threshold.

- status.md — PASS, CONDITIONAL or FAIL, deviation classification and one-paragraph interpretation.

# 12. Repository placement

- Keep raw datasets, checkpoints and large prediction files out of Git; store official download instructions and checksums instead.

- Clone author repositories outside the team repository. Commit the exact upstream URL/commit, patches, adapters, configs and result artefacts; do not accidentally commit a nested .git directory.

- Use models/<model>/ for each model’s README, configs, scripts, environment record and patches.

- Use results/author-reproduction/ and results/unified/ as separate trees.

- Use shared/splits/, shared/evaluator/, shared/timing/ and shared/templates/ for the frozen common assets.

# 13. Next team meeting — decisions and evidence

- Confirm eight-model ownership and reviewer pairs.

- Freeze one split seed, three training seeds, the controlled optimizer, tuning budget and threshold policy.

- Review the six-dataset audit and model–dataset compatibility matrix.

- Review PC-GNN local evidence using the correct classification; do not present CPU timing as comparable GPU timing.

- Assign the next smoke tests and set a single merge deadline for environment manifests and per-epoch timing output.